### Project Design Phase

Planning Logic

- Date: 2 October 2026

- Team ID: [Your Team ID]

- Project Name: Streamlining IT Procurement: Automating Standard Laptop Orders with Flow Designer

### Agile Planning Framework Concepts

- Sprint: A fixed period or duration in which a team works to complete a set of tasks.

- Epic: A large body of work or overarching capability broken down into smaller manageable user stories.

- Story: A specific user requirement or functional component within an Epic.

- Story Point: A metric representing the relative effort required to complete a user story (following the Fibonacci scale: 1, 2, 3, 5).

### Sprint Planning Breakdown

#### Sprint 1: Workflow Setup & Core Logic

- Service Catalog & Trigger Definition (Epic 1)

  - Define Catalog Item & Request Trigger (USN1) — Story Points: 2

  - Configure Approval State Handlers (USN2) — Story Points: 1

- Flow Designer Core Logic (Epic 2)

  - Create Automated Task Generation Logic (USN3) — Story Points: 3

  - Map Task Short Description & Priority Variables (USN4) — Story Points: 3

  - Implement Automatic Hardware Group Assignment (USN5) — Story Points: 3

Total Story Points in Sprint 1: $2 + 1 + 3 + 3 + 3 = 12$

#### Sprint 2: Operations, Dashboards & Delivery

- Fulfillment Operations & UI (Epic 3)

  - Configure Hardware Team Task Queue View (USN6) — Story Points: 2

  - Implement Automated State & SLA Notifications (USN7) — Story Points: 2

  - Build Request Status Tracking Indicators (USN8) — Story Points: 2

  - Configure Escalation Logic for Delayed Tasks (USN9) — Story Points: 4

- Service Management Dashboard (Epic 4)

  - Develop Procurement Operations Dashboard (USN10) — Story Points: 5

- Documentation & Handoff Story (Epic 5)

  - Develop Complete Project Documentation & Flow Testing Story (USN11) — Story Points: 5

Total Story Points in Sprint 2: $2 + 2 + 2 + 4 + 5 + 5 = 20$

### Velocity & Effort Calculations

$$\text{Total Story Points} = \text{Sprint 1} + \text{Sprint 2} = 12 + 20 = 32$$

$$\text{Total Number of Sprints} = 2$$

$$\text{Velocity} = \frac{\text{Total Story Points Completed}}{\text{Number of Sprints}} = \frac{32}{2} = 16 \text{ Story Points per Sprint}$$

Summary: Your team's calculated velocity is 16 Story Points per Sprint.