### Project Planning Phase

Project Planning Template (Product Backlog, Sprint Planning, Stories, Story points)

- Date: 2 October 2026

- Team ID: [Your Team ID]

- Project Name: Streamlining IT Procurement: Automating Standard Laptop Orders with Flow Designer

- Maximum Marks: 5 Marks

### Product Backlog, Sprint Schedule, and Estimation

| Sprint | Functional Requirement (Epic) | User Story Number | User Story / Task | Story Points | Priority | Team Members |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | Service Catalog & Triggers | USN-1 | As an IT admin, I can trigger the workflow automatically when a standard laptop request is approved. | 2 | High | Team Member 1 |
| Sprint-1 | Service Catalog & Triggers | USN-2 | As an approver, I want requested item approval updates to reflect instantly in the process flow. | 1 | High | Team Member 1 |
| Sprint-1 | Flow Designer Core | USN-3 | As a system, I will automatically generate a Catalog Task (sc_task) linked to the parent RITM upon approval. | 3 | High | Team Member 2 |
| Sprint-1 | Flow Designer Core | USN-4 | As an IT technician, I want short descriptions and priority populated automatically in generated tasks. | 3 | Medium | Team Member 2 |
| Sprint-1 | Flow Designer Core | USN-5 | As an IT operations lead, I want tasks automatically assigned to the Hardware assignment group. | 3 | High | Team Member 1 |
| Sprint-2 | Fulfillment Operations | USN-6 | As a hardware technician, I can view all pending laptop fulfillment tasks on my group queue dashboard. | 2 | High | Team Member 2 |
| Sprint-2 | Fulfillment Operations | USN-7 | As an employee, I receive email notifications when my laptop fulfillment task status is updated. | 2 | Medium | Team Member 1 |
| Sprint-2 | Fulfillment Operations | USN-8 | As an IT manager, I can track SLA turnaround time from task creation to completion. | 2 | Medium | Team Member 2 |
| Sprint-2 | Fulfillment Operations | USN-9 | As an IT lead, I want delayed tasks escalated automatically to ensure quick dispatch. | 4 | Low | Team Member 1 |
| Sprint-2 | Dashboard | USN-10 | As an IT director, I can view an IT Procurement Dashboard summarizing task completion and cycle time. | 5 | High | Team Member 2 |
| Sprint-2 | Documentation | USN-11 | As a project reviewer, I can evaluate end-to-end flow execution and project documentation. | 5 | High | Team Member 1 & 2 |

### Project Tracker, Velocity & Burndown Chart

| Sprint | Total Story Points | Duration | Sprint Start Date | Sprint End Date (Planned) | Story Points Completed (as on Planned End Date) | Sprint Release Date (Actual) |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | 12 | 6 Days | 15 Sep 2026 | 21 Sep 2026 | 12 | 21 Sep 2026 |
| Sprint-2 | 20 | 6 Days | 22 Sep 2026 | 28 Sep 2026 | 20 | 28 Sep 2026 |

### Velocity & Metrics Calculation

- Total Story Points: $12 + 20 = 32$

- Total Sprints: $2$

- Average Velocity (Points per Sprint): $32 / 2 = 16 \text{ story points/sprint}$

- Average Velocity per Iteration Unit (Story Points per Day for a 6-day sprint):

$$AV = \frac{\text{Velocity}}{\text{Sprint Duration}} = \frac{16}{6} = 2.67 \text{ points per day}$$

### Burndown Chart Summary

Story Points

32 ──┐ (Sprint 1 Start: 32 Points Remaining)

│  \

20 ──┼───\ (Sprint 1 End / Sprint 2 Start: 20 Points Remaining)

│      \

0 └───┴────\── (Sprint 2 End: 0 Points Remaining)

Day 0   Day 6   Day 12

- Ideal Burndown Rate: 2.67 story points burned per day across 12 total working days.

- Sprint 1 Target: Reduce remaining effort from 32 to 20 story points.

- Sprint 2 Target: Reduce remaining effort from 20 to 0 story points